| Name | What did you do last week? | What do you plan to do this week? | What do you plan to do this week? |
| --- | --- | --- | --- |
| Aryaman Jalali | Reviewed related work on large-scale anomaly detection, helped draft the abstract and introduction of the proposal, and aligned the high-level architecture with the team. | Rewrite the abstract based on instructor feedback and set up the shared GitHub repository with a basic project structure for ETL, anomaly detection, and dashboard code. | No major blockers at the moment; just coordinating with the team on Git branching and repository conventions. |
| Harshith Keshavamurthy | Explored the Wikipedia clickstream dataset, drafted the initial dataset and methods sections of the proposal, and outlined the anomaly detection approaches (MAD/Z-score and baselines). | Add brief descriptions and value ranges for each input/output feature in the proposal and start an exploratory Spark notebook to compute basic statistics on a sample month of data. | No external blockers; mainly focusing on picking reasonable sampling and filtering choices before scaling up. |
| Dirgha Pareshkumar Jivani | Designed the initial Spark/cluster architecture for the project, drafted the ETL and pipeline design sections of the proposal, and helped create the overall project timeline. | Refine and rewrite the success metrics section into more fine-grained, quantitative metrics and set up the Spark environment, verifying that one month of clickstream data can be ingested end-to-end. | No critical blockers; currently validating cluster settings and resource usage to make sure the pipeline runs smoothly as data size grows. |